AI Market Twin — 6-Month Development Roadmap

Executive Goal

Launch a revenue-ready MVP within 6 months and secure first paying customers.

Month 1 — Product Definition & Architecture

Objectives

- Finalize product scope

- Define MVP features

- Design technical architecture

- Build execution team

Deliverables

- PRD (Product Requirements Document)

- User journeys

- Wireframes

- Data schema

- AI model strategy

- Sprint plan

KPI

- Scope locked

- Team assembled

- Design approved

Month 2 — Core Platform Build

Objectives

- Build frontend dashboard

- Build backend APIs

- User authentication

- Project creation flow

Deliverables

- Admin panel

- User login / workspace

- Product input forms

- File upload system

- Cloud infrastructure setup

KPI

- Internal alpha usable n- Stable environment

Month 3 — AI Simulation Engine v1

Objectives

- Persona generation engine

- Prompt orchestration

- Scoring logic

- Country comparison model

Deliverables

- 10,000 persona generator

- CTR prediction model

- Purchase intent score

- Risk scoring engine

- Country ranking prototype

KPI

- First simulation completed

- Repeatable outputs

Month 4 — Reporting & UX Layer

Objectives

- Turn outputs into decision reports

- Improve usability

- Add exports

Deliverables

- Executive dashboard

- PDF report generator

- Charts / scorecards

- Recommendation engine

- History view

KPI

- Report generated in under 5 minutes

- User-ready UI complete

Month 5 — Beta Launch & Customer Validation

Objectives

- Launch closed beta

- Onboard pilot customers

- Gather feedback

- Improve model accuracy

Deliverables

- Beta program (10–20 companies)

- Feedback loop system

- Bug fixes

- Improved prompts/models

- Pricing page n- Billing integration

KPI

- 10 beta users active

- 3 paid conversions target n- NPS > 40

Month 6 — Commercial Launch

Objectives

- Public launch

- Revenue generation

- Sales pipeline creation

- Investor readiness

Deliverables

- Public website

- Self-serve signup

- SaaS subscriptions live

- Sales materials

- Case studies

- Investor metrics dashboard

KPI

- 10 paying customers

- MRR started

- Investor demo ready

Team Structure

Core Team

- Product Manager

- Frontend Engineer

- Backend Engineer

- AI/ML Engineer

- Designer

- Growth Lead

Optional

- Data Engineer

- Sales Lead

- Customer Success

Recommended Tech Stack

Frontend

- React / Next.js

Backend

- Python / FastAPI / Node.js

AI Layer

- LLM APIs

- Vector DB

- ML scoring models

Infra

- AWS / GCP

- PostgreSQL

- Analytics stack

Success Metrics by End of Month 6

- MVP launched

- 10+ paying customers

- Repeatable acquisition channel

- Working unit economics

- Seed fundraising ready

Founder Priority Focus

- Speed over perfection

- Ship weekly

- Talk to customers continuously

- Measure usage behavior

- Build for monetization early